**Product Backlog:** E-commerce (web application)

#User Stories - Overview

1. Authentication: User can signup/login/logout
2. Items for sale: User can view lists of items for sale and search by name, filter by price.
3. Shopping Cart: User can add items to shopping cart and the app remembers it next time you login. User can view all the items in their shopping cart. User can delete items in the shopping cart. Shopping cart uses an integer column to store "state".
4. Checkout: User can fill in form and submit billing info. After submitting billing info, items in the shopping cart will move to a different "state".

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **As a…** | **I want to be able to…** | **So that…** | **Priority** | **Story point’s** | **Status** |
| 1 | User | As a user, I am able to search for documents. | I can find them more easily. | 1 | 2 | In Progress |
| 2 | User | As a site visitor, I can compare different types of accounts to see. | I can check which account type suites me best. | 2 | 1 | In Progress |
| 3 | User | As a user, I can submit questions through the website | So, I know how to better use the product. | 3 | 1 | In Progress |
| 4 | User | As a visitor, I am shown what I can do in the product | So, I know whether or not this product will fill my needs. | 4 | 2 | In Progress |
| 5 | User | As a user, I want to be able to retrieve documents that were deleted | So, I can reclaim documents that were deleted on accident. | 5 | 3 | To be started |
| 6 | User | As a user, I can change my user name & passcode if desired. | Safety & privacy. | 6 | 2 | To be started |
| 7 | User | As a site visitor and user, I can sign up for newsletters to remain up to data on the product | Register form flap 1st then create id sign in this apps. | 7 | 1 | In Progress |
| 8 | User | As a user, I am notified when a new feature is released | So, I know that what is possible. | 8 | 3 | To be started |
| 9 | User | As an admin, I need the ability to update which team a user belongs to | So, I can make sure all teams are up to date | 9 | 3 | To be started |
| 10 | User | As a user, I can enable spiel check | So, I can be confident my final document has no spelling errors | 10 | 4 | To be started |